## Slide 1: AGILE Development
By: Parker McKay

## Slide 2: AGILE Roles
Product Owner
  Maximizes value of the product and work of the Development Team
Scrum Master
  Provides guidance in AGILE principals
  Servant Leader to the Product Owner
  Facilitates Scrum events
Development Team
  Consists of Developers and Testers
  Self Organized

## Slide 3: Software Development Lifecycle
Analysis
  Collaborate with stakeholders
  Refine Requirements
Design
  Define detailed process for functionality
  Define limitations, time frames, and budget
Implementation
  Development begins
  Functionality is broken up into smaller jobs
Testing
  Occurs in conjunction with development
  Process for identifying and mitigating defect and issues
Deployment
  Testing complete and product is released to market
Maintenance
  Product in production environment
  Developers must be ready to implement new features and bug fixes as they appear

## Slide 4: AGILE vs Waterfall
No need to define all requirements
Major requirements can be defined but functionality can evolve over time
No time to market constraint
All requirements must be defined
Contract Negotiation
Sequential/Linear stages
Best for simple, unchanging projects

## Slide 5: References
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.
Paredes, Rob. “Understanding Waterfall Methodology.” SafetyCulture, 6 June 2024, safetyculture.com/topics/waterfall-methodology/.